Data Leakage Prevention & Detection — Completion Roadmap

Providence Global Center (PGC) ↔ AdventHealth (AH)  |  March 2026  |  Owner: Sourav Chanda / Cybersecurity Team

Item 10 — MSA DLP Control  |  Due Date: 30/11/2025 (OVERDUE)  |  Nikhil in progress

MSA Obligation Summary

The MSA obligates PGC to prevent unauthorized actions including reverse engineering, copying, or damaging programs, and mandates an annual security assessment to ensure compliance with AdventHealth's security requirements. PGC must maintain security certifications and provide evidence of compliance. These obligations have not yet been fully fulfilled as of the reporting date.

Compliance Workstreams

Workstream A — Annual Security Assessment & Certification

Conduct and document the annual security assessment covering penetration testing, vulnerability assessment, and DLP audit. Output: Signed assessment report to be shared with AdventHealth.

Workstream B — Technical DLP Controls Implementation

Deploy and configure endpoint, email, and network DLP tools across all customer-facing systems. Prevent reverse engineering, unauthorized copying, and exfiltration of data. Tools recommended: Microsoft Purview DLP, CrowdStrike Falcon, Proofpoint Email DLP.

Workstream C — Documentation & Evidence Package

Prepare the written DLP Policy, Security Controls Matrix (mapped to MSA), staff training records, and the complete evidence package for submission to AdventHealth for written acknowledgment.

Task Tracker

| Task | Owner | Target Date | Status | Priority |
| --- | --- | --- | --- | --- |
| Conduct Annual Security Assessment (3rd party or internal red team) | Sourav Chanda / Nikhil | 31 Mar 2026 | In Progress | P1 |
| Obtain signed Annual Security Assessment report | Sourav Chanda | 15 Apr 2026 | Pending | P1 |
| Share security assessment report with AdventHealth | Varun Sivalenka | 30 Apr 2026 | Pending | P1 |
| Renew / confirm SOC 2 Type II report (current period) | Sourav Chanda | 31 Mar 2026 | In Progress | P1 |
| Confirm HIPAA BAA is signed and current with AH | Lokesh Aarani | 31 Mar 2026 | Pending | P1 |
| Deploy Endpoint DLP (e.g., Microsoft Purview / CrowdStrike) on all customer-facing laptops | Nikhil / Cybersecurity Team | 30 Apr 2026 | In Progress | P1 |
| Implement USB / removable media block or encryption policy | Nikhil / Cybersecurity Team | 30 Apr 2026 | Pending | P2 |
| Deploy Email DLP — flag/block PHI/PII exfiltration via email | Nikhil / Cybersecurity Team | 30 Apr 2026 | In Progress | P1 |
| Implement Network DLP — monitor egress traffic for PHI patterns | Nikhil / Cybersecurity Team | 15 May 2026 | Pending | P2 |
| Block / restrict unauthorized software installation on endpoints | Nikhil / Cybersecurity Team | 30 Apr 2026 | Pending | P2 |
| Implement Reverse Engineering Prevention controls (code obfuscation, access controls) | Nikhil / Cybersecurity Team | 15 May 2026 | Pending | P2 |
| Document DLP Policy (written policy referencing MSA obligations) | Sourav Chanda | 15 Apr 2026 | Pending | P1 |
| Create Security Controls Matrix mapped to AH MSA requirements | Sourav Chanda | 30 Apr 2026 | Pending | P1 |
| Conduct Staff Security Awareness Training (annual, documented) | Sourav Chanda / HR | 30 Apr 2026 | Pending | P2 |
| Collect Training Completion Records / attestations | Sourav Chanda / HR | 15 May 2026 | Pending | P2 |
| Compile Evidence Package for AdventHealth (assessment + certs + policy) | Varun Sivalenka | 15 May 2026 | Pending | P1 |
| Submit Evidence Package to AdventHealth for review | Varun Sivalenka | 31 May 2026 | Pending | P1 |
| Obtain AH written acknowledgment of control compliance | Varun Sivalenka | 30 Jun 2026 | Pending | P1 |
| Update MSA Control Item 10 status to 'Completed' | Lokesh Aarani | 30 Jun 2026 | Pending | P1 |

Definition of Done (Control Closure Criteria)

- Signed Annual Security Assessment report on file

- Current SOC 2 Type II report provided to AdventHealth

- HIPAA BAA confirmed current and executed

- Endpoint, Email, and Network DLP controls deployed and documented

- DLP Policy document approved internally

- Staff training completion records on file

- Security Controls Matrix mapped to MSA obligations

- Evidence package submitted to and acknowledged by AdventHealth in writing

- MSA Item 10 status updated to 'Completed' in compliance tracker